Test Validation Plan (TVP)

PRO-PFE - IBlog Validation Scope and Approach

| Project | IBlog |
| --- | --- |
| Document Type | Planning document |
| Context | PHP / MySQL web application with authentication, article, search, comment, and community features |
| Execution Note | Prepared for the MySQL-based validation cycle prior to final results consolidation. |

Prepared in formal report format for academic submission.

# 1 Introduction

This Test Validation Plan defines the testing scope, validation approach, tools, and success criteria for IBlog. Its purpose is to describe how the application will be tested before presenting any real execution evidence.

# 2 Project Context

IBlog is a PHP and MySQL web application that supports user authentication, article publishing and management, saved articles, comments, ranked search, and community interactions. The application is validated against a MySQL database administered through phpMyAdmin.

# 3 Scope of Testing

## 3.1 Included Features

User registration, authentication, and session handling

Password reset request and password reset confirmation

Article creation, update, deletion, and listing

Saved article, like, and comment actions

Article and people search workflows

Community-related data interaction and repository logic

MySQL persistence, API validation, and error handling

## 3.2 Excluded Features

| Excluded Feature | Reason for Exclusion |
| --- | --- |
| Third-party email delivery reliability | Depends on external SMTP configuration and infrastructure. |
| Production deployment behavior | The validation cycle is executed in a local development environment. |
| Large-scale load simulation | Requires dedicated tooling and infrastructure outside baseline validation. |
| Full browser compatibility campaign | Only representative manual browser checks are planned in this cycle. |
| External analytics integrations | Outside the core business scope targeted by this validation plan. |

# 4 Testing Strategy

Testing will be conducted at multiple levels in order to cover code correctness, component interaction, and end-user workflow validation.

Unit Testing - code-level validation of controllers, repositories, and service logic

Integration Testing - validation of interactions between APIs, sessions, repositories, and MySQL

System Testing - end-to-end validation of complete user workflows

Unit testing ensures code correctness. Integration testing validates interactions between components. System testing validates the full user workflow.

This section describes the planned approach only. It does not contain test results.

# 5 Testing Tools

PHPUnit - automated unit and integration testing

MySQL / phpMyAdmin - data verification and test dataset inspection

Browser Developer Tools - manual validation of interface behavior

Postman or equivalent API client - manual endpoint validation when needed

XAMPP and local PHP runtime - execution environment for application workflows

# 6 Test Categories

## 6.1 Functional Testing

Objective: Verify that system features behave as expected.

Explanation: Functional tests validate business logic and user actions.

Signup, signin, signout, and password reset flows

Article CRUD operations and article feed listing

Saved article, like, and comment interactions

Search behavior for articles and users

Community-related user interactions

## 6.2 Integration Testing

Objective: Verify that application components work correctly together.

Explanation: These tests focus on controller, repository, session, and MySQL interaction.

Endpoint-to-database persistence flow

Session-to-user identity resolution

Reset token validation against database state

Search endpoint behavior against live MySQL data

## 6.3 Usability and Interface Testing

Objective: Verify that the interface remains usable and supports critical workflows.

Explanation: These checks focus on content visibility, navigation, form behavior, and readability.

Article feed readability and scrollability

Visibility of actions and messages

Correct presentation of saved articles and search results

## 6.4 Error Handling and Edge Case Testing

Objective: Verify robustness under invalid input and exceptional states.

Explanation: These tests ensure the application fails safely and returns useful feedback.

Invalid credentials and unauthorized access attempts

Expired or invalid password reset tokens

Invalid article IDs and malformed payloads

Invalid or missing dates and optional-field edge cases

# 7 Test Scenarios

Scenario TVP-01 - User Registration

Preconditions: The user is not authenticated.

Steps:

Open the registration form.

Enter valid name, email, and password.

Submit the form.

Expected Result: The account is created and a valid session is started.

Priority: Critical

Scenario TVP-02 - User Signin

Preconditions: A valid user account already exists.

Steps:

Open the signin form.

Enter valid credentials.

Submit the form.

Expected Result: The user is authenticated and granted access to the application.

Priority: Critical

Scenario TVP-03 - Password Reset

Preconditions: A valid reset token exists for a registered email.

Steps:

Open the reset password form.

Provide the token and a new password.

Submit the form.

Expected Result: The password is updated and the reset token is invalidated.

Priority: Critical

Scenario TVP-04 - Publish Article

Preconditions: The user is authenticated.

Steps:

Open the article editor.

Enter a valid title and article body.

Submit the article as published.

Expected Result: The article is stored in MySQL and appears in the published list.

Priority: Critical

Scenario TVP-05 - Save Article

Preconditions: Published articles exist and the user is authenticated.

Steps:

Open the article list.

Save an article.

Open the saved article view.

Expected Result: The selected article appears in the saved collection.

Priority: Major

Scenario TVP-06 - Search Articles and Users

Preconditions: Relevant searchable users and articles exist in the database.

Steps:

Enter a keyword in the search interface.

Execute the search in article mode and people mode.

Review the results.

Expected Result: Relevant categorized results are returned without error.

Priority: Major

Scenario TVP-07 - Add Comment

Preconditions: The user is authenticated and a target article exists.

Steps:

Open the target article.

Enter a comment.

Submit the comment.

Expected Result: The comment is saved and displayed with the article.

Priority: Major

Scenario TVP-08 - Scroll Through Article Feed

Preconditions: The feed contains multiple articles.

Steps:

Open the article list page.

Scroll from top to bottom.

Attempt to reach the last listed articles.

Expected Result: The user can access all article content without scroll blockage.

Priority: Major

# 8 Test Data

Test data represents the inputs and reference records used during validation.

| Data Type | Examples |
| --- | --- |
| Users | admin@example.com, free@example.com, premium@example.com |
| Passwords | StrongPass1! for valid authentication, weakpass for invalid validation |
| Search Terms | search, Premium User, alpha |
| Reset Tokens | known-reset-token, expired-reset-token |
| Article IDs | 0 for invalid input, 9999 for unknown article simulation |
| Article Titles | Searchable Article Alpha, Community Search Story |

# 9 Validation Criteria

A test is considered successful when the expected result matches observed behavior, no unexpected error occurs, and the relevant data is correctly stored or retrieved from MySQL.

A test is considered failed when output is incorrect, the system crashes, expected behavior is blocked, or error handling is missing.

This document intentionally excludes real results, screenshots, and metrics. Those elements belong to the Final Test Report.